SE3003 - Software Project Management

M0 — Project Selection Report

Project title: GymGym-A – Smart Workout Tracker & Analyzer

Team name/number: GymGym-A

Submission date: 03.10.2026

Document version: 1.0

Repository/project board link:

Repo : https://github.com/se-230717041/GymGym-A-SE3003

Board: https://github.com/users/se-230717041/projects/1/views/1?layout_template=board

Team members:

| Student ID | Name | Main Role |
| --- | --- | --- |
| 230717063 | Mehmet Egemen Karagöz | Project Manager / Facilitator |
| 230717015 | Doğukan Direksiz | Product Owner Representative |
| 230717041 | Çağatay Oruk | Technical Lead |
| 230717052 | Berat Kaan Akcan | Quality and Test Lead |

# Project Idea

GymGym-A is a mobile application designed to help amateur gym-goers systematically track their workouts and overcome muscle plateaus. By combining a frictionless logging interface featuring "ghost values" with an on-demand, rule-based AI analyzer, the app provides data-driven exercise suggestions and progressive overload tracking without the financial burden of a personal trainer.

# Project Summary

| Item | Response |
| --- | --- |
| Working title | GYMGYM-A (Smart Workout Tracker & Analyzer) |
| Target users | Gym-goers who want to track their progress and overcome plateaus but cannot afford a personal trainer (PT). |
| Problem to be solved | Users track workouts on paper or in generic notes apps, find it hard to compare with last week's performance, and keep repeating the same exercises without analyzing their progress, which can lead to plateaus. |
| Proposed solution | A mobile app to create routines, log sets/reps/weight with "ghost values" (the previous session's values shown faintly), and review history. An on-demand "Analyze my last 30 days" feature detects plateaus with simple rules; an AI model is used only to explain the result and to suggest alternative exercises taken from the app's own exercise library. |
| Expected value / benefit | Systematic progress tracking, easier progressive overload, and data-based exercise suggestions without trainer costs. AI output is advisory only; it is not medical or coaching advice. |

# 2. Problem Statement

Many amateur gym-goers struggle to see consistent progress after their first months of training. From the user's perspective, remembering which weight and reps they used for each exercise last week is cumbersome with paper or generic notes apps, so applying progressive overload becomes guesswork. When progress stalls, they often do not know how to adjust their routine and cannot afford a personal trainer. They mainly need a fast, low-friction logger plus occasional, data-based guidance rather than continuous monitoring.

# 3. Initial Scope

| In scope | Out of scope |
| --- | --- |
| Must: Email authentication | Won't: Diet, calorie and macro tracking |
| Must: Exercise library (filtered subset of ~150 exercises, grouped by muscle, with images/GIFs) | Won't: Social features (following, leaderboards, sharing) |
| Must: Routine creation and editing (users can enter their own existing plan) | Won't: AI-generated programs from scratch based on height/weight, and body-measurement profiles (health and privacy risk) |
| Must: Workout logger (sets, reps, weight; add/remove exercises during a workout) | Won't: Smartwatch / wearable integration |
| Must: Ghost values (previous values shown faintly) and workout summary | Won't: Dynamic calendar rescheduling algorithms |
| Must: Chronological history list and per-exercise weight history | Won't: Custom video hosting (only dataset images/GIFs are used) |
| Should: Calendar view and Google sign-in |  |
| Should: "Analyze my last 30 days" (rule-based plateau detection; AI explanation and alternative exercises strictly from the library) |  |
| Should: Pre-defined static starter programs |  |

# 4. Initial Feasibility

| Dimension | Assessment | Notes / Assumptions |
| --- | --- | --- |
| Technical feasibility | Medium | Flutter + Firebase (or Supabase) is an assumption, to be confirmed by a 2–3 day spike (dataset import, AI response quality, fast set entry). AI calls will go through a small backend function so the API key is not stored in the app. |
| Time feasibility | Medium | The Must features target the Week 8–9 midterm review; estimates will be refined in M2 with real data. Should features are cut first if the schedule slips. |
| Team capability | Medium (to be validated) | Team members' Flutter/Firebase experience will be assessed and confirmed in the spike planned for Week 3 (before M1). |
| External dependencies | Medium | Google Gemini API free tier (limits, model availability and data-use terms may change) and a third-party exercise dataset (hasaneyldrm/exercises-dataset) whose media has its own license terms. |

# 5. Alternative Ideas Considered

| Alternative project idea | Why it was not selected |
| --- | --- |
| Warranty & Subscription Wallet (receipt OCR + subscription/usage tracker) | Combines three hard technical parts (receipt OCR, app-usage data, reliable notifications). Usage data is hard to read on iOS, OCR quality on real receipts is uncertain, and possible paid API costs; the scope was judged too risky for the MVP timeframe. |
| Fully AI-generated fitness coach | Generating complete workout plans from body data creates health-liability, hallucination and privacy risks. The scope was narrowed to rule-based analysis with AI used only for explanations. |
| Plain workout logger without AI | Lowest risk, but not distinguishable from existing apps. It remains our fallback: the core product works without the AI features. |

# 6. Team Roles

| Team member | Initial role | Expected responsibility |
| --- | --- | --- |
| Mehmet Egemen Karagöz | Project Manager / Facilitator | Tracks deadlines and the project board, organizes meetings and weekly status updates, manages risks. |
| Doğukan Direksiz | Product Owner Representative | Prioritizes the backlog (Must vs Should), defines requirements, protects the MVP scope. |
| Çağatay Oruk | Technical Lead | Makes architecture decisions, runs code reviews, leads database/API integration. |
| Berat Kaan Akcan | Quality and Test Lead | Defines the Definition of Done and acceptance criteria, manages testing, supports documentation and metrics. |

# 7. Initial Risks

| ID | Risk | Probability | Impact | Initial response |
| --- | --- | --- | --- | --- |
| R-01 | Licensing: exercise images/GIFs are owned by Gym visual and redistributed under its own terms (180×180 limit, mandatory attribution). | Medium | Medium | Use the media only within the course project, keep the "© Gym visual" attribution in the app and README, keep the original resolution, use a pinned subset, and review the provider's terms before any public release. |
| R-02 | AI hallucination: the model suggests dangerous or non-existent exercises. | Medium | High | Plateau detection is rule-based; AI output is validated against the exercise library and anything else is discarded; show an "advisory, not medical or coaching advice" notice; rule-based fallback message. |
| R-03 | Scope creep / time pressure delays the core features. | High | High | MoSCoW prioritization and a defined cut order (starter programs, calendar, Google sign-in, AI); Should work starts only after all Must items pass acceptance criteria. |
| R-04 | Privacy: workout data sent to the free-tier AI API may be used by the provider for model improvement. | Medium | High | Send only anonymous workout summaries (no name, e-mail or ID); show a short notice to the user. |
| R-05 | AI service changes or becomes unavailable (model deprecation, quota limits). | Medium | Medium | Model name kept in a single configuration value; rule-based fallback so the app works without AI. |

# Appendix: Evidence

Competitor examples: Hevy and Strong are existing workout loggers. Our initial hypothesis is that our differentiators are ghost values and an on-demand 30-day analysis; this will be verified with a dated review of the current versions of these apps in Week 3.

Dataset source: https://github.com/hasaneyldrm/exercises-dataset. The exercise data is under the MIT License; the media (images/GIFs) is © Gym visual and redistributed under its own terms (180×180 resolution limit, mandatory attribution).